**Global Sync Resolved Issues and Pending Issues**

* **Resolved Issues**
* Location icon issue resolved
* Cursor pointer on interest and its design issue has fixed
* profile image missing issue has resolved
* Categories and Posts image issue has resolved (before the image was static now the image displayed from database)
* Chat input issue has resolved
* Religion issue has resolved
* Device History Api Integrated
* **Pending Issues**
* Sign Up with google and facebook not working

Reason: Credentials of Env file are missing

* Email template Not changed

Reason: The Design is not provided yet

* **Pending Api integration Tasks**
* Reaction API: (Working).
* Top Categories API: (Still not provided by Bilal).
* Top Posts API: (Still not provided by Bilal).
* Top Tags API: Integration is pending
* Dashboard API: (Some provided some not).
* Change password API : (Not provided by Bilal (Both admin and User))
* Search Api : (not Provided by Bilal) working
* **Api Issues**
* Categories and posts Api (Do no filter posts and categories)
* Chats Api : (Issue field name change required in Sender and Receiver messages )
* In get posts Api the Description and profile pic Column is missing
* All post should be shown according to category wise. (Now posts are showing with All categories)
* In create post Api the Add post is working fine with the image but not working with Website and Video
* In Get Categories Api Latest post user\_image is missing
* Add User by Admin: (Password issue).